## Slide 1: The Systems Analyst and Information Systems Development
Systems analysis and design, 6th edition
Dennis, wixom, and roth

## Slide 2: Learning Objectives
Explain the systems analyst’s role information systems development.
Describe the basic systems development life cycle and its phases.
Explain how organizations identify IS development projects.
Explain the importance of linking the information system to business needs.
Be able to create a system request.
Describe technical, economic, and organizational feasibility assessment.
Be able to perform a feasibility analysis.

## Slide 3: The Systems Analyst
role and skills

## Slide 4: Systems Analyst Role
Key role in developing information systems
      Analyzing the business situation
      Identifying opportunities for improvements
      Designing an information system to implement the improvements

## Slide 5: Systems Analyst Roles
Interaction with an array of people
      Technical specialists (DBAs, network admins, programmers)
      Business people (users, managers, steering committee)
      Others (vendors, consultants)
  Variety of specialized roles
      People-oriented: change management analyst, project management
      Business-oriented: requirements analyst, business analyst
      Technically-oriented: infrastructure analyst
      Generalist: systems analyst

## Slide 6: What Do System Analysts Like About Their Work?
  Challenge
  Technology
  Variety
  Constant Change
  Problem Solving

## Slide 7: What Do System Analysts Dislike About Their Work?
  Management’s lack of communication/recognition
  End-user mistakes and demands
  Stress/pressure/burnout
  Ever-changing business technology
  Unrealistic deadlines

## Slide 8: Preparing for Your Career
  Working knowledge of information technology
  Computer programming experience & expertise
  General business knowledge
  Problem-solving skills
  Interpersonal communication skills
  Flexibility and adaptability
  Character and ethics
  Systems analysis & design skills

## Slide 9: The Systems Development Life Cycle
The overall process of systems development

## Slide 10: How Do Systems Get Built?
Systems Development Life Cycle (SDLC)
  Planning
  Analysis
  Design
  Implementation
On-going Systems Planning
Planning
Analysis
Design
Implementation
New Project Launched
Planned
Project
System
Requirements
System
Specifications
Obsolete System

## Slide 11: Planning Phase
Project Initiation
      Prepare system request
      Perform preliminary feasibility analysis
Set Up the Project
      Project Plan, including work plan & staffing plan

## Slide 12: Analysis Phase
Determine Analysis Strategy
  Study existing system and its problems
Collect and Analyze Requirements
  Develop new system concept
  Describe new system with analysis models
Prepare and Present System Proposal
  Summarize results of the Analysis Phase
  Go/No Go decision made by sponsor and steering committee

## Slide 13: Design Phase
Determine Design Strategy
  Build / Buy / Outsource
Design system components
  Architecture, interface, database, programs
  Assemble design elements into System Specification
Present to steering committee
  Go / No Go decision before entering final phase

## Slide 14: Implementation Phase
System Construction
  Programming and testing
System Installation
  Training
  Conversion to new system
On-going system support

## Slide 15: Project Initiation
How projects get started

## Slide 16: Where Do IS Projects Come From?
Fulfill a business need
  Enable a business initiative or strategy
  Support a merger/acquisition
  Fix a “point of pain”
  Utilize a new technology
  Outgrowth of Business Process Management (BPM)

## Slide 17: What is BPM?
Business Process Management: A methodology used by organizations to continuously improve end-to-end business processes
  Internal and cross-organizational processes
  Benefits include:
    Enhanced process agility
    Process alignment with industry “best practices”
    Increased process efficiencies

## Slide 18: What is BPM? (continued)
Four-step continuous cycle:
  Define and map the steps in a business process,
  Create ways to improve on steps in the process that add value,
  Find ways to eliminate or consolidate steps in the process that don’t add value,
  Create or adjust electronic workflows to match the improved process maps.

## Slide 19: BPM Identifies Business Needs
Business Process Automation
  “Create or adjust electronic workflows to match the improved process maps”
Business Process Improvement
  Study the business processes
  Create new, redesigned processes to improve the process workflows, and/or
  Utilize new technologies enabling new process structures
Business Process Reengineering
  Total overhaul of work processes

## Slide 20: Do We Have a Project Yet?
Strong business need leads to a person or group stepping up as the Project Sponsor
  Driving force behind project
  Specifies overall business requirements
  Determines business value
  Formally requests a project via the System Request

## Slide 21: The Systems Request
The business reasons for the new system

## Slide 22: System Request
Describes business reasons for project
Defines system’s expected value
  Force the sponsor to formalize his/her ideas
  Provide a framework for collecting initial project information
  Standardize information to be used by steering (approval) committee
Lists project’s key elements

## Slide 23: Elements of the Systems Request

## Slide 24: Systems Request for Tune Source Music Download System

## Slide 25: Estimating Business Value
Identify sources: increased sales; decreased costs; reduced headcount; lower turnover…
Assign values as initial estimates

## Slide 26: Feasibility Analysis
Is this project really worth doing…
Can we do this project…
Will the organization accept this if we go ahead…

## Slide 27: Feasibility Analysis
Detailed business case for the project
  Technical feasibility
  Economic feasibility
  Organizational feasibility
Compiled into a feasibility study
Critically important to reassess feasibility throughout the project

## Slide 28: Technical Feasibility: Can We Build It?
Sources of Technical Risk:
  Users’ and analysts’ lack of familiarity with the business application area
  Lack of familiarity with technology
    Have we used it before? How new is it?
  Project size
    Number of people, time frame, distinct features
  Compatibility with existing systems
    Degree of integration required

## Slide 29: Economic Feasibility: Should We Build It?
Identify costs and benefits
Assign values to costs and benefits
Determine cash flow
Assess financial viability
  Return on investment
  Break even point
  Net present value

## Slide 30: Costs and Benefits
Include development and operational costs
Consider tangible and intangible benefits

## Slide 31: Cost-Benefit Analysis
Discounted cash flow method preferred
NPV preferred

## Slide 32: Organizational Feasibility: If We Build It, Will They Come?
Strategic alignment
  Are project goals aligned with business strategy?
Evaluate effect on various stakeholders
  Strong and influential project champion?
  Strong and widespread organizational management support?
  Receptive / resistant system users?

## Slide 33: Organizational Feasibility If We Build It, Will They Come?
Strategic alignment
  Close alignment with strategy increases the likelihood of success
Stakeholder groups can be influenced
  Presentations describing and promoting benefits
  Emphasizing personal benefits as well as organizational benefits
  Prototypes help prove the system concept
  Real user involvement throughout project

## Slide 34: Feasibility Assessment: Summing It Up
All projects have feasibility risks
  Our goal is to know the risks we face and the significance of those risks
  Project Sponsor, Project Manager, and other team members need this awareness
  Once risks are known, steps can be taken to mitigate the risks
    For example, if unfamiliar with a new technology
      Provide enough budget for training
      Provide enough budget to hire consultants with expertise
      Allow more schedule time to move up the learning curve
      Use a methodology that incorporates experimentation

## Slide 35: Feasibility Assessment: Summing It Up
Essential to continuously review and revise the feasibility assessment
  How well are we managing the risks we previously identified? Are adjustments needed?
    Risk is being managed
    Risk is not well managed and needs further attention
  Are there any new risks that have appeared?
    If so, what are the actions needed to address those risks?
    Budgetary and schedule effect?