## Slide 1: Transition to the New System
Systems analysis and design, 6th edition
Dennis, wixom, and roth

## Slide 2: Learning Objectives
Explain the system installation process.
Describe the elements of a migration plan.
Explain different types of conversion strategies and when to use them.
Describe several techniques for managing change.
Outline postinstallation processes.

## Slide 3: Making the Transition to the New System
Smoothing the path

## Slide 4: Key Ideas
Transitioning to new systems involves managing change from pre-existing norms and habits.
Change management involves:
  Unfreezing -- loosening up peoples’ habits and norms
  Moving -- transition from old to new systems
  Refreezing -- institutionalize and make efficient the new way of doing things

## Slide 5: Implementing Change

## Slide 6: Migration Planning
Guiding the process

## Slide 7: Migration Planning
What activities will be performed when and by whom
  Technical aspects
        Installing hardware and software
        Converting data
  Organizational aspects
        Training users on the system
        Motivating employees to use the new system to aid in their work

## Slide 8: Elements of a Migration Plan

## Slide 9: Business Contingency Plan
What do we do if things go very wrong during conversion?
  Technical glitches may occur during the transition
  Is the old system still available?
  If not, how do we keep the business running?
  Can manual procedures be used for a short time?
Be prepared for the worst case scenario!
  Think about the consequences of being unable to operate normally…lost sales, unhappy customers… could we stay afloat?

## Slide 10: Conversion Strategies

## Slide 11: Conversion Styles
Direct conversion
  The new system instantly replaces the old
Parallel conversion
  For a time both old and new systems are used. The old is abandoned when the new is proven fully capable.

## Slide 12: Conversion Location
Pilot conversion
  One or more locations are converted to work out bugs before extending to other locations
Phased conversion
  Locations are converted in sets
Simultaneous conversion
  All locations are converted at the same time

## Slide 13: Conversion Modules
Whole system conversion
  All modules converted in one step
Modular conversion
  When modules are loosely associated, they can be converted one at a time

## Slide 14: Key Factors in Selecting a Conversion Strategy
Risk
  Seriousness of consequences of remaining bugs
Cost
  Parallel requires paying for two systems for a period of time
  Simultaneous requires more staff to support all locations
Time
  Parallel, phased, and modular require more time

## Slide 15: Determining a Conversion Strategy: Risk
To minimize risk…
  Parallel conversion style
  Pilot conversion location
  Conversion by modules
Riskiest conversion strategy:
  Direct conversion style
  Simultaneous conversion location
  Conversion of whole system
Notes: Discuss why these two combinations have the least and most risk.
Must assess
the consequence of the production system having bugs. If the consequences are high (threatens life), then must take steps to reduce risk, and
The likelihood of bugs in the system that have not been detected (look at the time devoted to testing). If testing has been ad hoc and abbreviated, need to take steps to reduce risk.

## Slide 16: Determining a conversion strategy: Cost
To minimize cost…
  Direct conversion style
  Pilot or phased conversion location
  Conversion of whole system
Highest cost conversion strategy:
  Parallel conversion style
  Simultaneous conversion location
  Conversion of modules
Notes: Discuss why these two combinations have the least and most cost.
Costs are higher primarily due to more people being involved. Converting by modules requires more programming.

## Slide 17: Determining a Conversion Strategy: Time
To minimize time…
  Direct conversion style
  Simultaneous conversion location
  Conversion of whole system
Longest time conversion strategy:
  Parallel conversion style
  Phased conversion location
  Conversion of modules
Notes: Discuss why these two combinations have the least and most time.
Most time is required to do things twice, in phases, module by module.

## Slide 18: Summary of Conversion Strategies

## Slide 19: Change Management
Preparing the people for the new system

## Slide 20: Key Roles in Change Management
The sponsor is the business person who initiated the request for the new system
The change agent is the person(s) who lead the change effort
The potential adopter(s) are the people who must change.

## Slide 21: Steps in Change Management
1. Revise management policies
2. Assess costs and benefits models of potential adopters
3. Motivate adoption
4. Enable people to adopt

## Slide 22: Understanding Resistance to Change
Even changes that benefit an organization do not necessarily benefit each individual
Adapting to new work processes requires effort, for which there may be no additional compensation

## Slide 23: The Costs and Benefits of Change

## Slide 24: Revising Management Policies
No computer system will be successfully adopted unless management policies support its adoption
Management tools for supporting adoption
  Standard operating procedures (SOPs)
  Measurements and rewards
  Resource allocation

## Slide 25: Change Management Planning
Develop strategies to motivate adoption
  Informational - aims to convince adopters that change is better
  Political - uses organizational power to motivate change
  Potential adopters generally are
    20-30% Ready adopters
    20-30% Resistant adopters
    40-60% Reluctant adopters
Strategies should focus on supporting and encouraging ready adopters and helping them win over the reluctant adopters.
‘Ignore’ the resistant adopters
Notes: Key factor in motivating change: clear and convincing evidence of need for change
Strategies are used together if necessary.
Informational strategies are targeted toward persuading potential adopters that benefits outweigh costs. Use memos, presentations, other communication approaches. Often most effective to stress the reduction of problems (more believable) than the creation of opportunities (tougher sell).
Political strategies are not controlled by project team. Used when group wanting the change (management) has organizational power over those who will make the change. Often our only choice when perceived costs are higher than perceived benefits. May be coercive or negotiated (tie some reward to the change).
Reluctant adopters are apathetic and tend to go with the flow. Enlisting the ready adopters and garnering their enthusiasm can strongly influence the reluctant adopters to go along with the change.
Resistant adopters often cannot be influenced, so focus change management plans on the groups we can successfully influence.

## Slide 26: Training
Every new system requires new skills
New skills may involve use of the technology itself
New skills may be needed to handle the changed business processes

## Slide 27: What to Train
IT specialists tend to focus training around system features
Should focus on helping users accomplish their tasks
Use scenarios provide an outline for common activities and a basis to plan training

## Slide 28: Types of Training
Classroom
One-on-one
Computer-based

## Slide 29: When Would You Use Each Type of Training?

## Slide 30: Postimplementation Activities
Institutionalizing the new system

## Slide 31: Institutionalizing the System
Provide support
  Assistance in using the system
Provide maintenance
  Repair or fix discovered bugs or errors
  Add minor enhancements to provide added value
Assess the project
  Analyze what was done well
  Discover what activities need improvement in the future

## Slide 32: Types of System Support
On-demand training at time of user need
Online support
  Frequently asked questions (FAQ)
Help desk
  Phone service for known issues
  Level 1 Support – Broad knowledge
  Unresolved issues passed to Level 2 Support – specialists in the application system

## Slide 33: Sources of Change Requests
1. Problem reports from the operations group
2. Requests for enhancements from users
3. Requests from other systems development projects
4. Change requests from senior management

## Slide 34: Processing a Change Request

## Slide 35: Project Assessment
Important for continued project improvement
  Were cost estimates accurate?
  Did expected benefits actually materialize?
  Was this project really worth doing?
Especially important for junior personnel to improve quickly

## Slide 36: Project Team Review
Each member prepares 2-3 page document regarding her or his actions during the project
Focus on improvement not penalties
Excellent behaviors are acknowledged and diffused to others
Team leader summarizes and distributes lessons learned

## Slide 37: System Review
Examine the extent to which the costs and benefits of the system are realized
Use this information to help in more accurately estimating costs and benefits for future projects